# 🚀 SPRINT 1 — PROJECT FOUNDATION

## 📅 21 May → 27 May

## 🎯 Sprint Goal:

System planning, architecture, database structure and UI prototype.

## 👤 Александър — Product Owner + Backend

### Tasks:

- Define project requirements

- Create product backlog

- Setup GitHub repository

- Define backend architecture

### Deadline:

✅ 25 May

## 👤 Калина — Scrum Master

### Tasks:

- Sprint planning

- Scrum board setup

- Team workflow organization

- Daily meetings coordination

### Deadline:

✅ Ongoing during sprint

## 👤 Кристияна — Database

### Tasks:

- ER Diagram

- Table relationships

- Database normalization

- SQL schema draft

### Deadline:

✅ 26 May

## 👤 Натали — UI/UX

### Tasks:

- Color palette

- Typography

- Wireframes

- Homepage prototype

- Dashboard wireframes

### Deadline:

✅ 27 May

## 👤 Теодора — Backend

### Tasks:

- Backend folder structure

- API route planning

- Authentication architecture

### Deadline:

✅ 27 May

# 📌 Sprint Review Meeting

## 📅 27 May

### Participants:

Всички

### Goals:

- Review architecture

- Approve design

- Validate database schema

# 🚀 SPRINT 2 — CORE SYSTEM DEVELOPMENT

## 📅 28 May → 3 June

## 🎯 Sprint Goal:

Authentication system + homepage + database implementation.

## 👤 Кристиян — Front-End

### Tasks:

- React setup

- Routing

- Navbar

- Homepage UI

- Responsive layout

### Deadline:

✅ 3 June

## 👤 Теодора — Backend

### Tasks:

- Login/Register API

- JWT authentication

- User roles logic

### Deadline:

✅ 3 June

## 👤 Александър — Backend Support

### Tasks:

- API validation

- Error handling

- Backend integration support

### Deadline:

✅ 3 June

## 👤 Кристияна — Database

### Tasks:

- Create tables

- Constraints

- Relationships implementation

### Deadline:

✅ 2 June

## 👤 Натали — UI/UX

### Tasks:

- Homepage final UI

- Meal card design

- Product page UI

### Deadline:

✅ 3 June

# 📌 Sprint Review

## 📅 3 June

# 🚀 SPRINT 3 — MENU & CART SYSTEM

## 📅 4 June → 10 June

## 🎯 Sprint Goal:

Complete menu browsing and cart system.

## 👤 Теодора

### Tasks:

- Dishes API

- Categories API

- Cart API

- Nutrition API

### Deadline:

✅ 9 June

## 👤 Кристиян

### Tasks:

- Food cards

- Product details page

- Cart page

- Add/remove functionality

### Deadline:

✅ 10 June

## 👤 Натали

### Tasks:

- Cart UX improvements

- Animations

- Mobile responsiveness

### Deadline:

✅ 9 June

## 👤 Александър

### Tasks:

- Cart validation logic

- Business rules review

### Deadline:

✅ 10 June

# 📌 Sprint Review

## 📅 10 June

# 🚀 SPRINT 4 — RESERVATIONS & DASHBOARDS

## 📅 11 June → 17 June

## 🎯 Sprint Goal:

Reservations system + Kitchen dashboard + Manager panel.

## 👤 Теодора

### Tasks:

- Orders API

- Reservation system

- Unique code generation

### Deadline:

✅ 16 June

## 👤 Кристиян

### Tasks:

- Reservation page

- Order confirmation page

- Kitchen dashboard UI

- Manager panel UI

### Deadline:

✅ 17 June

## 👤 Александър

### Tasks:

- Kitchen workflow logic

- Order validation logic

### Deadline:

✅ 16 June

## 👤 Натали

### Tasks:

- Dashboard UI polishing

- Kitchen UX optimization

### Deadline:

✅ 17 June

# 📌 Sprint Review

## 📅 17 June

# 🚀 SPRINT 5 — ADMIN, TESTING & FINALIZATION

## 📅 18 June → 27 June

## 🎯 Sprint Goal:

Testing, admin dashboard, documentation and deployment.

## 👤 Теодора

### Tasks:

- Analytics API

- Survey system API

- Admin endpoints

### Deadline:

✅ 22 June

## 👤 Кристиян

### Tasks:

- Admin dashboard UI

- Final frontend optimization

- Responsive fixes

### Deadline:

✅ 23 June

## 👤 Габриела — QA

### Tasks:

- Unit testing

- API testing

- Reservation testing

- Bug reports

### Deadline:

✅ 24 June

## 👤 Веселина — Documentation

### Tasks:

- User documentation

- System documentation

- Q&A preparation

- Presentation support

### Deadline:

✅ 25 June

## 👤 Александър

### Tasks:

- Final integration

- Deployment

- Final backend fixes

### Deadline:

✅ 26 June

## 👤 Калина

### Tasks:

- Sprint retrospective

- Final progress tracking

- Team coordination

### Deadline:

✅ Ongoing

# 📌 FINAL REVIEW & PRESENTATION

## 📅 27 June

### Activities:

- System demonstration

- Full walkthrough

- Q&A session

- Agile process presentation

- Sprint results presentation